# CONDUCTOR MVP SPECIFICATION

Detailed Deliverables: Tiers 1-3

## TIER 1: BOARD-READY MATERIALS

Deliverable 1: Executive Summary (2 pages)

Purpose: Board distribution document. Standalone, executive-level overview.

Contents:

- Strategic Context (business goals + constraints + success metrics)

- Tech Strategy Overview (unified 3-year vision in 1-2 paragraphs)

- Total Investment Summary ($X over 3 years, breakdown by phase)

- Key Phases & Timeline (visual timeline showing 3 phases, key milestones, go/no-go gates)

- ROI Overview (aggregate financial impact: revenue enablement + cost savings + risk mitigation)

- Critical Risks (top 5 risks + mitigation approach)

- Board Recommendation (proceed with Phase 1? Conditions?)

Deliverable 2: Board Presentation Deck (25-30 slides)

Purpose: Live presentation to board. Tells the strategic story.

Slide Structure:

  - Slides 1-3: Title + Strategic Context (business goals, market pressure, competitive landscape)

  - Slides 4-5: Current State Assessment (tech landscape today, constraints, what's working/broken)

  - Slides 6-8: Vision & Roadmap (unified 3-year tech vision, how it enables business goals, phase overview)

  - Slides 9-12: Phase-by-Phase Narrative (Phase 1, 2, 3 with objectives, investments, outcomes)

  - Slides 13-14: Investment Overview (3-year total cost, year-by-year spend, financing)

  - Slides 15-16: Business Value & ROI (goal-by-goal value realization, revenue + cost + risk impact)

  - Slides 17-18: Risk & Mitigation (top risks, escalation criteria, mitigation strategy)

  - Slides 19-20: Dependencies & Critical Path (what must happen in order, what can't slip)

  - Slides 21-22: Success Metrics & Governance (how we'll measure success, reporting cadence, decision gates)

  - Slides 23-25: Call to Action (proceed with Phase 1 approval, budget authorization, governance)

## TIER 2: STRATEGIC FOUNDATION

Deliverable 3: Unified Tech Roadmap Document (8-10 pages)

Purpose: Detailed narrative roadmap. For CIO + tech leaders to guide execution.

Contents:

- Introduction & Strategic Alignment (how does this roadmap enable business goals?)

- Phase 1 Detailed Plan (objectives, key initiatives, sequencing, dependencies, go/no-go gates, budget, timeline)

- Phase 2 Detailed Plan (same structure)

- Phase 3 Detailed Plan (same structure)

- Initiative Cross-Reference (maps each tech initiative to business goal + describes contribution)

- Key Milestones & Gates (what must be delivered each phase to proceed to next phase)

- Visual: Timeline diagram showing phases, milestones, dependencies, sequencing

Deliverable 4: Business Case & ROI Analysis (4-6 pages)

Purpose: Financial justification. Show board why this investment matters.

Contents:

- Business Goal 1 → Tech Initiatives → Financial Impact

  - Example: 'Goal: Enter 3 new markets in 18 months → Data platform (personalization) + Cloud (global scale) → $50M new revenue opportunity'

- Business Goal 2 → Tech Initiatives → Financial Impact

- Cost Optimization Impact (infra savings, operational efficiency, tool consolidation)

- Risk Mitigation Impact (what business risk are we reducing? What's it worth?)

- 3-Year ROI Summary (total benefit vs. total cost, payback period)

- Sensitivity Analysis (what if cloud pricing rises 20%? What if we delay Phase 1?)

## TIER 3: FINANCIAL MODELS

Deliverable 5: Investment & Cost Plan (6-8 pages)

Purpose: Detailed financial model. For finance + board approval.

Contents:

- Summary Investment Table (3-year total, year-by-year breakdown, by initiative)

- Personnel Costs (headcount by role, salary ranges, ramp timeline, total 3-year cost)

- Infrastructure & Platform Costs (cloud services, data platform, security tools, licensing)

- Tools & Services (monitoring, CI/CD, observability, training, consulting support)

- Contingency & Risk Buffer (15-20% for unknowns)

- Cash Flow Projections (when is money spent? Phased spending aligned to roadmap)

- Financing Scenarios (what if we extend timeline? What if we compress scope?)

- Visual: Cost breakdown charts (by year, by category, by initiative)

Deliverable 6: Cost Estimation Methodology (2 pages)

Purpose: Transparency. Shows how Aberdeen arrived at cost estimates (not guesses).

Contents:

- Aberdeen's Estimation Approach (data-driven, based on 100+ engagements)

- Personnel Cost Model (salary bands by role, ramp assumptions, bench strength)

- Infrastructure Cost Model (cloud pricing assumptions, current state benchmarks, optimization assumptions)

- Confidence Levels (high confidence estimates with ±10% ranges; medium confidence with ±25% ranges)

- Risk Adjustments (how we account for org execution capability, market factors, unknowns)

- Sensitivity Scenarios (what if cloud pricing increases 20%? What if hiring takes longer?)

## TOTAL MVP PACKAGE: 6 DOCUMENTS (32-38 PAGES)

- Tier 1 (4-5 pages): Board-Ready Materials

- Tier 2 (12-16 pages): Strategic Foundation

- Tier 3 (8-10 pages): Financial Models

- Everything tied to Conductor methodology + Aberdeen's institutional knowledge

Conductor MVP: Complete Strategic Package for Board Approval